SERVICE AGREEMENT

This Service Agreement (“Agreement”) is made and entered into on September 16, 2025 by and between:

Developer:
John Patrick Buco, Independent Software Developer (“Developer”),

and

Clients:
Bryle James Caisip, Ma. Aya Cryziel Detros, Lee Joseph Literado, Rexy Mae Mabunga, and Adrian Marasigan, collectively referred to as (“Clients”),

for the project entitled:
“Web-Based Defense Scheduling Application for Thesis and Capstone Projects at City College of Tagaytay.”

1. Scope of Work

The Developer agrees to design and develop the above-mentioned web-based application.

- The Minimum Viable Product (MVP) to be delivered on or before September 24–26, 2025, which shall include the Admin module, Research Coordinator module, and Calendar View.

- The Full System (including Research Adviser and Panelist modules, notifications, reports, and other features described in the thesis document) to be delivered on or before October 5, 2025.

Minor adjustments and refinements are included in this Agreement.
Major adjustments or system overhauls that were not part of the agreed scope will be subject to additional charges, to be discussed and agreed upon separately.

2. Payment Terms

The total professional fee for the project is Forty Thousand Pesos (₱40,000.00). Payments shall be made as follows:

- ₱12,000.00 – Initial payment, due before the release of the MVP (September 24–26, 2025).

- ₱12,000.00 – Second payment, due on or before October 5, 2025, prior to the release of the Full System.

- ₱8,000.00 – Third payment, due on or before November 5, 2025.

- ₱8,000.00 – Final payment, due on or before December 5, 2025.

3. Responsibilities

- The Developer shall ensure that the system is functional and aligned with the scope defined above.

- The Clients shall provide necessary information, feedback, and timely payments according to the schedule.

- Both parties agree to communicate promptly regarding project progress, clarifications, and adjustments.

4. Agreement

By signing below, the parties acknowledge that they have read, understood, and agreed to the terms and conditions of this Agreement.

Developer:

John Patrick Buco
Date: September 16, 2025

Clients:

__________________		______________________		____________________

Bryle James Caisip		Ma. Aya Cryziel Detros		Lee Joseph Literado

___________________		_________________

Rexy Mae Mabunga		Adrian Marasigan

Date: _______________